Project Information

Project Name: TeamUp - Team Formation Platform

Repo: https://github.com/aminelfc96/TeamUp-Final
Student: Mohamed Amine Taieb
Student ID: 59919
Course: Team Project IT
Semester: 4th Semester
Project Type: Individual (Originally started as team project)

Reason: Two teammates left due to semester eligibility requirements

Project Summary

TeamUp is a web application designed to help students form teams for academic projects. The platform provides a centralized location where students can create projects, browse available opportunities, and join teams based on their interests and skills.

Development Background

This project was originally planned as a collaborative effort with three team members. However, due to semester eligibility requirements, two teammates had to withdraw from the course. Rather than reducing the project scope, the development continued as an individual effort, which provided valuable experience in project management and technical problem-solving.

Technical Implementation

Technology Stack

Frontend Framework:

- Next.js 15 with App Router

- TypeScript for type safety and error prevention

- Tailwind CSS for responsive design and styling

- React components for user interface elements

Backend Services:

- Firebase Authentication for secure user login

- Firestore Database for data storage and real-time updates

- Google OAuth 2.0 for authentication provider

Development Tools:

- GitHub for version control and code management

- npm for package management

- Visual Studio Code for development environment

System Architecture

Authentication Flow: Users sign in through Google OAuth, which provides secure authentication without requiring password management. Firebase handles the authentication process and maintains user sessions.

Data Management: Firestore database stores all application data including user profiles, projects, teams, and invitations. The database provides real-time synchronization across all connected users.

User Interface: React components create an interactive interface that responds to user actions immediately. The design is responsive and works on both desktop and mobile devices.

Database Structure

Users Collection: Stores user profile information including name, email, and authentication details from Google accounts.

Projects Collection: Contains project information including title, description, owner details, team size limits, and creation timestamps.

Teams Collection: Manages team compositions, member lists, and team-specific information within projects.

Invitations Collection: Tracks join requests and invitations between users and teams, including status updates and timestamps.

Application Features

User Authentication

- Secure login using Google accounts

- Automatic profile creation from Google account information

- Session management and secure logout functionality

Project Management

- Create new projects with detailed descriptions

- Set team size limits and requirements

- Edit and update project information

- Delete projects when no longer needed

Team Formation

- Browse available projects from other students

- Request to join specific teams or projects

- Send invitations to other users

- Accept or reject join requests from team perspective

Real-time Updates

- Immediate notifications when team changes occur

- Live updates of project and team status

- Automatic synchronization across all user sessions

User Experience

- Clean, modern interface design

- Responsive layout for different screen sizes

- Intuitive navigation between different sections

- Dark and light theme support

Development Process

Week 1: Foundation Setup

- Project restructuring after team changes

- Firebase project initialization and configuration

- Basic application structure and authentication implementation

- Development environment setup and testing

Week 2: Core Feature Development

- User interface design and component creation

- Project management functionality implementation

- Database schema design and implementation

- Authentication flow optimization and testing

Week 3: Advanced Features

- Team formation system development

- Real-time update implementation using Firebase listeners

- Invitation and request management system

- User experience improvements and responsive design

Week 4: Testing and Documentation

- Comprehensive feature testing across browsers

- Bug fixes and performance improvements

- Documentation preparation and code cleanup

- Final testing and quality assurance

Testing and Quality Assurance

Functional Testing

All major features have been tested including user registration, project creation, team formation, and real-time updates. Testing covered different user scenarios and edge cases.

Browser Compatibility

The application has been tested on major browsers including Chrome, Firefox, Safari, and Edge to ensure consistent functionality.

Responsive Design Testing

Interface testing on different screen sizes confirmed proper display and functionality on desktop computers, tablets, and mobile phones.

Performance Testing

Application loading times and response speeds have been optimized for good user experience, with real-time features responding within acceptable timeframes.

Security Considerations

Authentication Security

Google OAuth provides enterprise-level security for user authentication. No passwords are stored in the application database.

Data Protection

Firebase security rules restrict database access to authenticated users only. User data is protected according to Firebase security standards.

Environment Variables

Sensitive configuration information is stored in environment variables and not included in the source code repository.

Access Information

Documentation: README.md file contains setup instructions

Firebase Project

Project ID: teamup-6cc65
Console Access: https://console.firebase.google.com/project/teamup-6cc65
Database Type: Cloud Firestore
Authentication: Google OAuth enabled

Local Development

Development

Server: http://localhost:3000

Setup Commands:

git clone [repository-url]

npm install

npm run dev